| Innovation of Diffractive Optically Variable Image Device for Electronic ID Cards (eID) TIME SCHEDULE ANNEX 2 to the Framework agreement for supply of security elements for Czech electronic ID cards No. [•]/OS/2020 |  |
| --- | --- |
| Specification of the phase | Term of performance/ of delivery |
| Design preparation | 20 working days from the effective date of the Framework Agreement |
| Production of MasterHologram | 20 working days from the Design approval by the Client |
| Pilot sheets production | 30 working days from the MasterHologram approval by the Client |
| First Delivery (min. 20 000 pcs of sheets) | 60 working days from the purchase order (the purchase order will not be sent to Contractor before Pilot sheets approval) |
| Second and other Deliveries | 60 working days from the purchase order |