- Cutting label production line with banding

- (hereafter referred to as the "Device”)

- DEVICE TESTING

- In accordance with Article 15.1 of the Tender documentation, the Buyer, the Contracting Authority, requested from the Seller, the selected supplier in the tender procedure, as a condition for contract conclusion successful test of the Device according to the scope bellow.

- In the same way, the FAT (Factory Acceptance Test) will take place when accepting the Device at the Seller’s site and the SAT (Site Acceptance Test) when accepting the Device after its installation at the Buyer (at the place of performance).

- The required Device testing parameters are listed below:

# Tested material:

| Device testing before contract conclusion |  |  |  | Parameters of tested material |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | sheet input format: |  | 32x450 |  | 150x425 |  |  | 210x435 |  |  |
|  | sheet weight: |  | 80 g/m2 |  | 85 g/m2 |  |  |  |  |  |
|  | used printing. techniques: |  | offset, copperplate, inkjet |  | offset, hologram, copperplate, inkjet |  |  |  |  |  |
|  | number of sheets for test: |  | 1000 |  | 2000 |  |  | 1000 |  |  |
|  | output format: |  | 16x32 |  | 16x150 |  |  | 16x210 |  |  |

# Test progress:

- • Throughout testing, the Buyer will require to have the Seller's technician present.

- • The Buyer's representatives will be present throughout the testing.

- • A report on the performed tests will be prepared by the Buyer's representative, which will be signed by the technician / representative of the Seller and the representative of the Buyer. As part of the tests, the Buyer's representative will also provide the necessary photo documentation.

- • The tested Device will be put into operation by the Seller's representative (technician). Prior to the tests, the Seller's representative (technician) will be allowed to optimally set up the Device within 30 minutes before test of each type of material. Due to the impartiality of the test, the tested Device will be operated by a representative of the Seller (technician) in the presence of the Buyer's representatives.

# Range of tests:

The following indicators will be evaluated as part of the tests:

1. Verification of the processing of the required input and output paper size.

2. Damage to the processed material / assessment of the format tolerance using a dimensional jig. The following parameters will be assessed:

a) mechanical damage to material, printing and protective elements,

b) accuracy and sharpness of the cut (± 0.3 mm on the cut in the whole bundle)

c) thermal and mechanical damage to the material during banding of the bundle

d) compact strength of the banded bundle

e) contamination of the processed material

f) other damage and pollution.

In the event that during the tests progress the Buyer find out that the offered Device does not meet the technical requirements of the Buyer or the parameters specified in the Seller's offer (especially input and output parameters of the Device), the participant will be excluded from participation in the procurement procedure.

# Tests conditions:

The Device tests shall take place on a date specified by the Buyer.

The Seller shall be requested by the Buyer to enable testing of the Device that shall be provided to the Buyer based on the contract that shall be concluded upon this tender procedure or the same type of Device that is able to fulfil the requirements (input format and output format) at latest 10 working days after the delivery of such request.

The estimate time of the testing is one month after the tenders opening. The test itself shall take no more than 1 working day.

The above test material will be brought by the Buyer's representatives directly to the Device tests for tests before contract conclusion and after the completion of these tests, the testing material shall be taken back immediately by Buyer's representatives.