| TIME SCHEDULE |  |
| --- | --- |
| Specification of the phase | Term of performance/ of delivery |
| Design preparation: 2pc of DOVID (DESIGN 1 + DESIGN 2) | Within 20 working days from the effective date of providing the design templates for DOVIDs parts from the Buyer. |
| Production of Master: 2pc of Master (DESIGN 1 + DESIGN 2) | Within 30 working days from the Designs approval by the Buyer. |
| Pilots DOVIDs production (DESIGN 1 + DESIGN 2) | Within 30 working days from the Masters approval by the Buyer. |
| Delivery of foils (DESIGN 1 + DESIGN 2) | Within 50 working days from the Pilots DOVIDs approval by the Buyer. |