**Annex No. 4 to the Contract No. …………**

**Time Schedule**

|  |  |  |
| --- | --- | --- |
| **Period** | **Activity:** | **Note:** |
| within 18 weeks of effective date of Contract | Supply of the Device | Article IV, para 1 |
| within 10 working days from the Device delivery | Removal, installation and commissioning of the Device, including supply of the necessary documents and technical documentation according to the Contract | Article IV, para 1 |
|  |
| within 20 weeks of effective date of Contract | Protocol No. 1 signing and start the 60 calendar days trial operation period | Article IV, para 1 |
| after 60 calendar days trial operation period | signing Protocol No. 2; beginning of the warranty period | Article VIII para 2 |